RESOLVO

Customer Support & Operations Platform

Implementation Plan

Implementation Plan

Resolvo — Development Phases, Tasks & Milestones

| Version | 1.0 |
| --- | --- |
| Date | June 2026 |
| Status | Draft |
| Owner | contact@resolvogroup.com |
| Platform | https://app.resolvogroup.com |

# 1. Overview

This implementation plan covers the full development lifecycle of Resolvo from initial setup through production deployment and ongoing maintenance. It is structured into 5 phases with clear milestones, ownership, and acceptance criteria for each deliverable.

# 2. Phase Summary

| Phase | Name | Duration | Status |
| --- | --- | --- | --- |
| 1 | Foundation & Core Ticketing | 4 weeks | Complete |
| 2 | Email Engine & Real-Time Processing | 3 weeks | Complete |
| 3 | Dashboard, SLA & CSAT | 3 weeks | Complete |
| 4 | CRM, Issues & Appointments | 4 weeks | Complete |
| 5 | AI Integration, Hardening & Scale | Ongoing | In Progress |

# 3. Phase 1 — Foundation & Core Ticketing

## 3.1 Goals

- Set up Node.js/Express monolith with multi-brand routing.

- Implement SQLite per-brand database with automated schema migration on startup.

- Build role-based authentication (Owner / Admin / Agent).

- Create ticket CRUD: create, view, update status/priority/assignee.

- Build frontend ticket inbox with filter and search.

## 3.2 Tasks

| Task | Details | Owner | Status |
| --- | --- | --- | --- |
| Project scaffold | Express server, static file serving, .gitignore (data/, .env, *.sqlite) | Backend | Done |
| Multi-brand routing | /:slug route prefix; readBrandDB/writeBrandDB helpers | Backend | Done |
| SQLite schema init | CREATE TABLE IF NOT EXISTS on startup for all core tables | Backend | Done |
| Auth system | Login endpoint, session token map, getSessionUser middleware | Backend | Done |
| Ticket model | TKT-XXXXXXXX ID generation, full status/priority enum validation | Backend | Done |
| Ticket API | GET/POST/PUT routes with role checks | Backend | Done |
| Frontend inbox | Ticket list, filter bar, status badges, priority dots | Frontend | Done |
| Ticket detail view | Message thread, reply composer, status/priority controls | Frontend | Done |

# 4. Phase 2 — Email Engine & Real-Time Processing

## 4.1 Goals

- Implement IMAP IDLE for real-time email-to-ticket conversion.

- Build 3-method email threading to prevent duplicate tickets.

- Add 5-minute safety cron as fallback.

- Implement exponential backoff for IMAP reconnection.

- Add auto-reopen on customer reply to closed/resolved ticket.

## 4.2 Tasks

| Task | Details | Owner | Status |
| --- | --- | --- | --- |
| IMAP IDLE connection | Persistent imap connection per brand; 'mail' event handler | Backend | Done |
| UID cursor tracking | lastUID stored in db.sqlite; fetch only new emails | Backend | Done |
| UID range fix | Use 4294967295 as upper bound to fix IMAP normalization bug | Backend | Done |
| Email dedup table | processed_email_ids; check before processing | Backend | Done |
| 3-method threading | inReplyTo → body ref → subject+sender cascade | Backend | Done |
| Auto re-open | Status set to 'open' when customer replies to resolved/closed | Backend | Done |
| 5-min safety cron | node-schedule job as fallback if IDLE drops | Backend | Done |
| Exponential backoff | 10s→20s→40s→max 5min on reconnect failure | Backend | Done |
| _pollInProgress guard | Set per brand prevents concurrent poll runs | Backend | Done |

# 5. Phase 3 — Dashboard, SLA & CSAT

## 5.1 Goals

- Build customisable drag-and-drop dashboard with GridStack v10.

- Implement 12+ widget types with real-time data from API.

- SLA tracking per priority with breach alerting.

- CSAT collection and score dashboard widget.

- Monitor and alert system for crashes, memory, slow requests.

## 5.2 Tasks

| Task | Details | Owner | Status |
| --- | --- | --- | --- |
| GridStack dashboard | dashboard.html with gs-* attribute API (v10) | Frontend | Done |
| Widget API | GET /api/:slug/dashboard/widget?type=X&range=Y | Backend | Done |
| Dashboard save/load | POST/GET /api/:slug/dashboard/config per user | Backend | Done |
| 12 widget types | ticket_overview, sla_status, csat_score, team_workload, etc. | Full Stack | Done |
| SLA engine | Calculate breach per ticket; update slaBreached flag | Backend | Done |
| SLA alerts | Email to owner on breach via nodemailer | Backend | Done |
| CSAT collection | Rating prompt in ticket resolved email; 1-5 star input | Full Stack | Done |
| Monitor system | Slow request middleware, memory check interval, crash handler | Backend | Done |
| Slow threshold | 15s for /api/call, 4s for all other routes | Backend | Done |

# 6. Phase 4 — CRM, Issues & Appointments

## 6.1 Tasks

| Task | Details | Owner | Status |
| --- | --- | --- | --- |
| CRM contacts | Full CRUD for contacts; link to ticket history | Full Stack | Done |
| CRM companies | Company records; contacts linked to company | Full Stack | Done |
| Deal pipeline | Deals with stage, value, close date; pipeline view | Full Stack | Done |
| Issue tracker | Kanban board: open/wip/testing/resolved | Full Stack | Done |
| Sprint management | Create sprints; assign issues; progress tracking | Full Stack | Done |
| Appointments | Calendar events with attendees; today's view widget | Full Stack | Done |
| Announcements | Team announcements with info/warning/success types | Full Stack | Done |

# 7. Phase 5 — AI Integration, Hardening & Scale

## 7.1 Current Status: In Progress

## 7.2 Tasks

| Task | Details | Priority | Status |
| --- | --- | --- | --- |
| AI assistant route | POST /api/call proxy to AI provider; 15s timeout alert | High | Done |
| OAuth credential rotation | Rotate any exposed OAuth client ID/secret | Critical | Pending |
| Gmail Push Pub/Sub | Replace IMAP IDLE with Gmail push for VPS-downtime resilience | High | Planned |
| Public customer portal | Self-service ticket submission and status page | Medium | Planned |
| Advanced analytics | Trend charts, agent leaderboard, response time histogram | Medium | Planned |
| Webhook system | Outbound webhooks on ticket events for integrations | Low | Planned |
| Rate limiting | Per-IP and per-session API rate limiting | High | Planned |
| Automated tests | Integration test suite for email threading and ticket API | High | Planned |

# 8. Deployment Runbook

## 8.1 Local Development

- Clone repo: git clone https://github.com/Mrsk82/Resolvo.git

- Install dependencies: npm install

- Set up data/ directory with brand config (db.json) — not in git.

- Start: node --max-old-space-size=4096 server.js

## 8.2 VPS Deployment

- SSH into VPS: ssh root@srv1737268

- Fetch latest code: git fetch origin

- Deploy code files only (never data/):

git checkout origin/main -- server.js public/

- Restart: pm2 restart resolvo

- Verify: pm2 logs resolvo --lines 20

## 8.3 Rollback

- Identify last good commit: git log --oneline

- Checkout that commit: git checkout <hash> -- server.js public/

- Restart: pm2 restart resolvo

# 9. Risk Register

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| IMAP IDLE drops silently | Medium | High | 5-min safety cron + UIDVALIDITY check on reconnect |
| Gmail blocks IMAP (rate limit) | Low | High | Exponential backoff; migrate to Pub/Sub |
| SQLite corruption | Low | Critical | Daily backup of data/*.sqlite to offsite storage |
| VPS crash / reboot | Low | High | PM2 startup configured; auto-restart on boot |
| Exposed credentials in git | Low | Critical | data/ gitignored; .gitignore enforced; credential rotation scheduled |
| Memory leak | Medium | Medium | Memory alert at 500MB; PM2 max-memory-restart |

# 10. Testing Checklist

## 10.1 Email Engine

- Send test email to brand inbox → ticket created within 5 seconds.

- Reply to that email → reply threaded to existing ticket, no duplicate.

- Reply to resolved ticket → ticket re-opened.

- Send duplicate email (same message-ID) → only one ticket created.

## 10.2 Dashboard

- Add widget → appears in grid with data loaded.

- Drag/resize widget → layout saved; persists after refresh.

- Reset layout → default widgets restored.

- Change date range → all widgets refresh with new range.

## 10.3 Authentication

- Invalid token → 401 Unauthorized returned.

- Agent cannot access Admin-only routes.

- Owner can access all brands; Agent can only access own brand.